1stStep.ai TECHNICAL PRODUCT SPEC & BUILD PLAN Version 2.0 — Enhanced Architecture

| Prepared by Evan Pancis | Date April 2026 | Status Approved for Development |
| --- | --- | --- |

SECTION 1 — PRODUCT VISION

# Product Vision

1stStep.ai is the aggregator of aggregators plus AI resume builder for job seekers. The product aggregates job listings from 50+ sources, deduplicates them, scores them against the user's profile, and generates a tailored resume for each application in under 30 seconds. This document defines the complete technical architecture, feature specifications, database schema, API design, AI engine, and phased build plan.

Design Principles

Speed first — tailored resume in <30s, job feed load in <1s, time-to-value in <5 minutes after signup. Honesty by design — the AI never fabricates experience, always surfaces skill gaps, always explains its changes. Mobile-first — 60%+ of job seekers browse on mobile. PWA with offline capability. Data as moat — every user interaction generates training signal that improves the product.

SECTION 2 — SYSTEM ARCHITECTURE

# System Architecture

## High-Level Architecture

The system is organized into five layers: Data Ingestion, Data Storage, AI Processing, Backend API, and Frontend. Each layer is independently deployable and horizontally scalable.

┌──────────────────────────────────────────────────────────────────┐ │ DATA INGESTION LAYER │ │ │ │ TheirStack API ──┐ │ │ Adzuna API ├──► Celery Workers ──► Dedup Engine ──► DB │ │ Himalayas API │ (Python) (Redis) │ │ USAJobs API │ │ │ RemoteOK JSON ├──► Ghost Job Detector │ │ Scrapy Scrapers ─┘ (ML model) │ └──────────────────────────────────────────────────────────────────┘ │ ▼ ┌──────────────────────────────────────────────────────────────────┐ │ DATA LAYER │ │ │ │ PostgreSQL + pgvector (jobs, users, applications, resumes) │ │ Redis (hot job cache, session data, Celery broker) │ │ Meilisearch (full-text + faceted search across jobs) │ │ S3 / Cloudflare R2 (resume PDFs, DOCX, user uploads) │ └──────────────────────────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────┐ ┌───────────────────────────────────┐ │ BACKEND API │ │ AI PROCESSING LAYER │ │ (FastAPI) │ │ │ │ Auth (Clerk JWT) │ │ Claude API (Sonnet/Haiku) │ │ Job search + filters │ │ Resume Parser │ │ AI trigger endpoints │ │ Resume Tailoring Engine │ │ Stripe billing │ │ Job Match Scorer (pgvector) │ │ Application tracker │ │ Cover Letter Generator │ │ Email (Resend) │ │ Interview Prep Generator │ └─────────────────────────┘ └───────────────────────────────────┘ │ ▼ ┌──────────────────────────────────────────────────────────────────┐ │ FRONTEND LAYER │ │ │ │ Next.js 14 + React + Tailwind CSS │ │ Progressive Web App (PWA) — mobile-first │ │ Browser Extension (Phase 2) │ └──────────────────────────────────────────────────────────────────┘

## Technology Stack

| Layer | Technology | Version/Tier | Justification |
| --- | --- | --- | --- |
| Frontend | Next.js + React + Tailwind | Next.js 15 | SSR for SEO, RSC for performance. Tailwind for rapid UI iteration. |
| Backend API | FastAPI (Python) | 0.111+ | Async-native. Python ecosystem critical for NLP/scraping. OpenAPI auto-docs. |
| Primary DB | PostgreSQL + pgvector | PG 16 | Relational integrity + semantic vector search in one DB. No separate vector store needed at MVP. |
| Cache / Queue | Redis + Celery | Redis 7 | Hot job cache (sub-ms reads). Celery for background scraping and AI processing queues. |
| Search | Meilisearch | v1.x | 10x faster than Elasticsearch at MVP scale. Full-text + faceted filters. Docker self-hosted. |
| AI Engine | Anthropic Claude API | claude-sonnet-4-6 | Resume tailoring, parsing, cover letters, interview prep. Haiku for lower-cost batch ops. |
| Embeddings | OpenAI text-embedding-3-small | 1536-dim | Job + profile semantic matching. ~$0.00002/1K tokens. Store in pgvector. |
| Auth | Clerk | Latest | Drop-in social login, magic links, user management, Stripe sync. 10 min integration. |
| Payments | Stripe | Latest | Subscriptions, free trials, usage metering. Webhooks for tier changes. |
| Scraping | Scrapy + Playwright | Latest | Scrapy for structured HTML. Playwright for JS-rendered career pages. |
| File Storage | Cloudflare R2 | — | S3-compatible, zero egress fees. Resumes, PDFs, DOCX files. |
| Email | Resend | Latest | Transactional email with React email templates. 100/day free tier. |
| Hosting | Vercel (FE) + Railway (BE) | — | Vercel: Next.js native, global CDN. Railway: FastAPI + PostgreSQL + Redis one-click deploy. |
| Monitoring | Sentry + PostHog | Latest | Sentry: error tracking. PostHog: product analytics, feature flags, session replay. |
| IaC / Infra | Terraform (Phase 2) | — | Infrastructure as code when moving to AWS/GCP for scale. Railway handles MVP. |

SECTION 3 — DATABASE SCHEMA

# Database Schema

The following schema is designed for PostgreSQL 16 with pgvector extension. All IDs are UUIDs generated by the application layer (not auto-increment) to support future distributed architecture. All timestamps are stored as UTC.

## jobs

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Canonical listing ID. Generated on first ingest. |
| title | VARCHAR(500) | Normalized job title (lowercase, trimmed). |
| title_normalized | VARCHAR(500) | Stemmed, seniority-stripped title for dedup matching. |
| company_name | VARCHAR(300) | Company name normalized (Inc/LLC/Corp stripped). |
| company_name_normalized | VARCHAR(300) | Lowercased, punctuation-stripped for dedup. |
| company_logo_url | TEXT | Company logo URL from Clearbit or scraped. |
| description | TEXT | Full job description. Raw HTML stripped to plain text. |
| description_embedding | VECTOR(1536) | Semantic embedding via text-embedding-3-small. Used for AI matching. |
| location_raw | TEXT | Original location string from source. |
| location_lat | DECIMAL(9,6) | Geocoded latitude (Google Maps API or Nominatim). |
| location_lng | DECIMAL(9,6) | Geocoded longitude. |
| is_remote | BOOLEAN | Verified remote flag. Cross-checked against description. |
| remote_type | ENUM | none ¦ partial ¦ full ¦ remote_ok |
| salary_min | INTEGER | Minimum salary (annualized, USD normalized). NULL if undisclosed. |
| salary_max | INTEGER | Maximum salary. NULL if undisclosed. |
| salary_currency | VARCHAR(3) | ISO 4217 currency code. Default: USD. |
| job_type | ENUM | full_time ¦ part_time ¦ contract ¦ internship ¦ freelance |
| experience_level | ENUM | entry ¦ mid ¦ senior ¦ lead ¦ executive |
| skills_extracted | JSONB | AI-extracted skills array. [{skill: 'Python', required: true}] |
| benefits_extracted | JSONB | Extracted benefits: healthcare, 401k, equity, PTO, etc. |
| first_seen_at | TIMESTAMPTZ | When the listing was first ingested. |
| last_seen_at | TIMESTAMPTZ | Last time the listing appeared in any scrape run. |
| is_likely_ghost | BOOLEAN | Flagged if 30+ days old with no refresh. Default: false. |
| ghost_score | DECIMAL(3,2) | ML ghost probability 0.0-1.0. Threshold: 0.7 = flag. |
| source_count | INTEGER | Number of platforms carrying this canonical listing. |
| ats_difficulty_score | DECIMAL(3,2) | Estimated competition score 0-1. High = many applicants. |
| created_at | TIMESTAMPTZ | Record creation timestamp. |
| updated_at | TIMESTAMPTZ | Last record update. Triggers re-indexing in Meilisearch. |

## job_sources

Many-to-one with jobs. Tracks every source URL a canonical listing was found on.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Source record ID. |
| job_id | UUID FK → jobs.id | Links to canonical job listing. |
| platform | ENUM | indeed ¦ linkedin ¦ ziprecruiter ¦ glassdoor ¦ adzuna ¦ himalayas ¦ remoteok ¦ usajobs ¦ wellfound ¦ ... (50+ values) |
| source_url | TEXT | Direct URL to listing on source platform. |
| external_id | VARCHAR(200) | Platform-specific listing ID (for change detection). |
| apply_url | TEXT | Direct application URL (if different from source_url). |
| scraped_at | TIMESTAMPTZ | When this source was last successfully scraped. |
| is_affiliate | BOOLEAN | True if we earn CPC revenue from clicks to this source. |

## users

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | User ID (synced with Clerk user_id). |
| email | VARCHAR(300) | User email. Unique index. |
| full_name | VARCHAR(200) | User's full name. |
| plan | ENUM | free ¦ pro ¦ premium |
| stripe_customer_id | VARCHAR(100) | Stripe customer ID for billing management. |
| stripe_subscription_id | VARCHAR(100) | Active Stripe subscription ID. |
| plan_period_end | TIMESTAMPTZ | Current billing period end. Drives feature gating. |
| profile_data | JSONB | Parsed resume: {skills[], experience[], education[], certifications[], summary} |
| profile_embedding | VECTOR(1536) | Semantic embedding of user profile for job matching. |
| preferred_titles | JSONB | Array of desired job titles: ['Senior Product Manager', 'Director of Product'] |
| preferred_locations | JSONB | Array of locations or 'remote'. [{city, state, lat, lng, radius_mi}] |
| salary_minimum | INTEGER | Minimum acceptable salary (annualized, USD). |
| work_type_preference | JSONB | ['remote', 'hybrid', 'onsite'] |
| tailoring_count_this_cycle | INTEGER | AI tailorings used in current billing cycle. Resets on renewal. |
| cover_letter_count_this_cycle | INTEGER | Cover letters generated this billing cycle. |
| onboarding_completed | BOOLEAN | True once user finishes the onboarding flow. |
| created_at | TIMESTAMPTZ | Account creation date. |
| last_active_at | TIMESTAMPTZ | Last platform activity. Used for churn prediction. |

## resumes

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Resume version ID. |
| user_id | UUID FK → users.id | Links to user. |
| job_id | UUID FK → jobs.id | Links to the job this was tailored for. NULL = base resume. |
| is_base | BOOLEAN | True = user's original master resume. |
| version_number | INTEGER | Incrementing version per job: v1, v2 if user iterates. |
| content_json | JSONB | Structured resume: {summary, experience[], skills[], education[], certifications[]} |
| pdf_url | TEXT | R2 URL to generated PDF. |
| docx_url | TEXT | R2 URL to generated DOCX. |
| match_score | DECIMAL(4,2) | AI-calculated match score 0-100 vs target job. |
| keyword_matches | JSONB | Keywords matched: [{keyword, found_in: 'experience'¦'skills'¦'summary'}] |
| keyword_gaps | JSONB | Required keywords not in user profile: [{keyword, importance: 'required'¦'preferred'}] |
| changes_summary | TEXT | Human-readable summary of AI changes for side-by-side diff display. |
| ai_model_used | VARCHAR(50) | Which Claude model generated this resume. For auditing/A-B testing. |
| generation_time_ms | INTEGER | Time to generate. Used to optimize prompt performance. |
| user_edited | BOOLEAN | True if user manually edited after AI generation. |
| created_at | TIMESTAMPTZ | When this version was generated. |

## applications

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Application record ID. |
| user_id | UUID FK → users.id | Links to user. |
| job_id | UUID FK → jobs.id | Links to canonical job listing. |
| resume_id | UUID FK → resumes.id | Which resume version was used for this application. |
| cover_letter_id | UUID FK | Optional cover letter used. |
| status | ENUM | saved ¦ applied ¦ phone_screen ¦ interview ¦ final_round ¦ offer ¦ rejected ¦ no_response ¦ withdrawn |
| applied_at | TIMESTAMPTZ | When user marked this as applied. |
| applied_via_platform | VARCHAR(50) | Which platform they applied through (indeed, company_site, etc). |
| follow_up_date | DATE | Next follow-up reminder date. Auto-set to applied_at + 7 days. |
| interview_date | TIMESTAMPTZ | Scheduled interview datetime if known. |
| offer_amount | INTEGER | Offer salary if received. |
| notes | TEXT | User's private notes on this application. |
| callback_received | BOOLEAN | Whether user received any response. Used for analytics. |
| created_at | TIMESTAMPTZ | When this tracker entry was created. |

SECTION 4 — DATA INGESTION & DEDUPLICATION

# Data Ingestion & Deduplication

## Ingestion Architecture

The ingestion system uses Celery with Redis as the message broker. Each source has a dedicated Celery task that runs on a configurable schedule. All tasks write to a shared ingestion queue, which feeds the deduplication pipeline before writing to PostgreSQL and indexing in Meilisearch.

# Celery task registration example from celery import Celery from celery.schedules import crontab app = Celery('ingestion') SCRAPE_SCHEDULE = { 'indeed-affiliate': {'task': 'scrape.indeed', 'schedule': crontab(minute='*/30')}, 'adzuna-api': {'task': 'scrape.adzuna', 'schedule': crontab(minute='*/60')}, 'himalayas-api': {'task': 'scrape.himalayas', 'schedule': crontab(minute='*/120')}, 'theirstack-bulk': {'task': 'scrape.theirstack','schedule': crontab(minute=0, hour='*/6')}, 'we-work-remotely': {'task': 'scrape.wwr', 'schedule': crontab(minute=0, hour='*/4')}, }

## Deduplication Pipeline

The deduplication engine runs after each ingestion batch. It uses a multi-pass approach combining exact matching, fuzzy string matching, and geographic clustering to identify duplicates across sources.

| Step | Operation | Algorithm | Threshold |
| --- | --- | --- | --- |
| 1 | Company normalization | Strip legal suffixes (Inc, LLC, Corp, Ltd). Lowercase. Remove punctuation. | Exact match after normalization |
| 2 | Title normalization | Lowercase. Remove seniority synonyms (Sr/Senior/I/II). Stem verbs. | Exact match after normalization |
| 3 | Location clustering | Geocode to lat/lng. Cluster nearby postings. | Within 10-mile radius |
| 4 | Fuzzy title + company match | RapidFuzz token_sort_ratio on normalized title + company | >= 85% similarity |
| 5 | Date proximity check | Only merge if first_seen dates are within the same window. | Within 7-day window |
| 6 | Merge or create | If match: add source URL to existing job. If no match: create new canonical listing. | — |

## Ghost Job Detection

A lightweight ML classifier runs daily on all active listings. Features used: listing age, source_count trend (rising/falling), company hiring activity signals, job title freshness vs. company announcements. Listings crossing the 0.7 ghost probability threshold are flagged with is_likely_ghost = true and deprioritized in the feed.

## Smart Filters Implementation

| Filter | Data Source | Implementation |
| --- | --- | --- |
| Ghost Job Detection | is_likely_ghost, ghost_score | Filter WHERE ghost_score < 0.7 by default. User can toggle 'Include potentially filled roles'. |
| Freshness Score | first_seen_at | Boost jobs <24h old in ranking. Surface 'Posted Today' badge. |
| ATS Difficulty | ats_difficulty_score | Score based on source_count, days_active, company size. Show 'Competitive' badge. |
| Commute Time | location_lat/lng + user home | Google Maps Distance Matrix API. Cache result for 24h per user-job pair. |
| Salary Transparency | salary_min IS NOT NULL | Simple WHERE clause. Shows 'Salary Disclosed' badge. |
| Remote Verification | is_remote, description text analysis | Cross-check 'remote' keyword against company_location and description. Reduce false remotes. |

SECTION 5 — AI ENGINE

# AI Engine

## Job Match Scoring

Every job in the feed is scored against the authenticated user's profile using cosine similarity between the job's description_embedding and the user's profile_embedding. Scores are computed on-demand for the first page load, then cached in Redis for 1 hour.

# pgvector cosine similarity query SELECT j.id, j.title, j.company_name, 1 - (j.description_embedding <=> u.profile_embedding) AS match_score FROM jobs j CROSS JOIN (SELECT profile_embedding FROM users WHERE id = :user_id) u WHERE j.is_likely_ghost = false AND j.last_seen_at > NOW() - INTERVAL '30 days' ORDER BY match_score DESC LIMIT 50;

## Resume Tailoring Engine

The tailoring engine is the core AI feature. It takes the user's base resume profile (from profile_data) and the target job description, and generates a fully tailored resume in structured JSON format. The process runs in 4 stages:

| Stage | Operation | Claude Model | Output |
| --- | --- | --- | --- |
| 1 | Keyword Extraction | Haiku (fast, cheap) | Required skills, tools, certs, qualifications from JD. JSON array. |
| 2 | Gap Analysis | Haiku | Match keywords against profile_data. Identify matches and gaps. Confidence score per match. |
| 3 | Resume Generation | Sonnet (quality) | Rewrite bullets, reorder sections, generate new summary. Uses honesty constraint: never fabricate. |
| 4 | ATS Validation | Haiku | Check output for ATS anti-patterns: tables, images, headers, non-standard fonts. Fix if found. |

# Stage 3 — Resume Generation prompt structure SYSTEM: You are an expert resume writer and career coach. You rewrite resumes to maximize ATS match rates for specific job descriptions. You NEVER fabricate experience, qualifications, or skills the candidate does not possess. You may reorder, reframe, and emphasize existing experience. Always return valid JSON matching the ResumeSchema. USER: Job Description: {job_description} Candidate Profile: {profile_data_json} Matched Keywords: {matched_keywords} Missing Keywords (DO NOT fabricate these): {gap_keywords} Generate a tailored resume. For each change, include a brief explanation in the 'change_reason' field. Flag any missing required skills in 'gaps'.

## Cover Letter Generation

Cover letters follow a similar pipeline to resume tailoring but use a single Sonnet call. The prompt includes the job description, company research (pulled from the job's company_name via a brief web lookup), and the user's tailored resume to maintain consistency.

## Interview Prep Generation (Phase 2)

After a user marks an application as 'Interview', the system triggers an asynchronous Celery task that:

- Fetches company data: Glassdoor reviews (scraped), recent news (via search), Glassdoor interview questions for this company.

- Uses Sonnet to generate: 10 likely behavioral questions, 5 role-specific technical questions, 3 company culture questions, and model answers based on the user's specific experience.

- Emails the prep guide to the user within 2 minutes of the interview being scheduled.

## AI Cost Model

| Operation | Model | Avg Cost | Notes |
| --- | --- | --- | --- |
| Resume tailoring (full) | Sonnet + Haiku | ~$0.08 | ~4K tokens total across 4 stages. $0.08 at current pricing. |
| Cover letter gen | Sonnet | ~$0.04 | ~2K tokens. |
| Profile embedding | text-embedding-3-small | ~$0.001 | One-time at profile creation. 1K tokens. |
| Job description embedding | text-embedding-3-small | ~$0.001 | One-time at ingestion per job. |
| Interview prep guide | Sonnet | ~$0.15 | ~6K tokens. Triggered on interview status. |
| Resume parsing (upload) | Haiku | ~$0.02 | One-time per upload. ~1K tokens. |
| Pro user (15 tailorings/mo) | — | ~$1.20 | Well within $19 subscription margin. ~6% of revenue. |

SECTION 6 — API DESIGN

# API Design

The FastAPI backend exposes a RESTful JSON API. All authenticated endpoints require a valid Clerk JWT in the Authorization header. Rate limiting is enforced via Redis sliding window. The full OpenAPI spec is auto-generated by FastAPI at /docs.

## Core Endpoints

| Method | Endpoint | Auth Required | Description |
| --- | --- | --- | --- |
| GET | /jobs | No (feed) / Yes (scored) | List jobs with filters. ?q=, ?location=, ?remote=, ?salary_min=, ?job_type=, ?hide_ghost=, ?page=, ?limit= |
| GET | /jobs/{id} | No | Get full job detail including all source URLs. |
| GET | /jobs/{id}/match | Yes | Get user's match score and keyword breakdown for a specific job. |
| POST | /resumes/tailor | Yes | Trigger AI resume tailoring. Body: {job_id}. Returns resume JSON + change summary. |
| GET | /resumes/{id}/pdf | Yes | Download tailored resume as PDF. Generates if not cached. |
| GET | /resumes/{id}/docx | Yes | Download tailored resume as DOCX. |
| POST | /resumes/upload | Yes | Upload existing resume (PDF/DOCX). Triggers AI parsing to profile_data. |
| GET | /users/me | Yes | Get current user profile including profile_data. |
| PUT | /users/me/profile | Yes | Update user profile data (parsed or manually edited). |
| GET | /applications | Yes | List user's applications with status. Kanban data. |
| POST | /applications | Yes | Create application entry. Body: {job_id, resume_id, status, applied_via}. |
| PATCH | /applications/{id} | Yes | Update application status, notes, interview_date, offer_amount. |
| POST | /cover-letters/generate | Yes | Generate cover letter. Body: {job_id, resume_id}. |
| POST | /billing/portal | Yes | Create Stripe billing portal session URL for plan management. |
| POST | /webhooks/stripe | No (HMAC) | Stripe webhook handler for subscription events. |
| POST | /webhooks/clerk | No (HMAC) | Clerk webhook for user creation/deletion sync. |

SECTION 7 — FRONTEND ARCHITECTURE

# Frontend Architecture

## Next.js App Structure

app/ (marketing)/ page.tsx # Landing page (SEO-optimized, SSG) pricing/page.tsx # Pricing page blog/[slug]/page.tsx # SEO content (SSG) (app)/ dashboard/page.tsx # Job feed + match scores jobs/[id]/page.tsx # Job detail + tailor CTA resume/ builder/page.tsx # Resume editor + side-by-side diff [id]/page.tsx # View specific resume version applications/page.tsx # Kanban tracker settings/ profile/page.tsx # Profile + resume upload billing/page.tsx # Stripe portal redirect api/ auth/[...nextauth] # Clerk handler components/ JobCard.tsx # Match score, source badges, freshness JobFilters.tsx # Sidebar: remote, salary, type, ghost toggle ResumeEditor.tsx # Side-by-side diff viewer + download buttons KanbanBoard.tsx # Application tracker drag-and-drop MatchScoreRing.tsx # Circular progress indicator (0-100) SkillGapPanel.tsx # Matched vs. missing skills breakdown

## Key UI Components

| Component | What It Shows | Technical Notes |
| --- | --- | --- |
| JobCard | Title, company, salary, match score ring, source platform badges, freshness indicator, ghost warning if flagged | React Server Component for feed. Client hydration only for interactive filters. |
| ResumeEditor | Side-by-side: original vs. tailored. Color-coded diff (green = added, red = removed). Change reasons in tooltip. | Uses react-diff-viewer. PDF/DOCX download via signed R2 URLs. |
| SkillGapPanel | Matched skills (green check), missing skills (red X), optional skills (yellow dot). Each with importance rating. | Data from keyword_matches + keyword_gaps on resume object. |
| KanbanBoard | Columns: Saved / Applied / Phone Screen / Interview / Final Round / Offer / Rejected | react-beautiful-dnd for drag-and-drop. Optimistic UI updates via SWR mutation. |
| MatchScoreRing | Animated circular progress ring showing 0-100 match score. Color: red < 50, yellow 50-74, green 75+. | SVG path animation. Rendered client-side with Framer Motion. |

## Performance Requirements

- Job feed initial load: < 1 second (Next.js SSR with Redis-cached jobs)

- Resume tailoring response: < 30 seconds (streaming response via SSE while Claude generates)

- Match score computation: < 200ms (cached in Redis, recomputed async when profile changes)

- Mobile Lighthouse score: > 90 (PWA, image optimization, code splitting)

- Core Web Vitals: LCP < 2.5s, FID < 100ms, CLS < 0.1

SECTION 8 — BUILD PLAN & MILESTONES

# Build Plan & Milestones

The build plan is structured in 5 phases across 12 weeks. Each phase has a defined set of deliverables and a launch gate — nothing advances to the next phase unless the gate criteria are met. This prevents scope creep and ensures each phase ships working software.

## Phase 1 — Foundation (Weeks 1–2)

Goal: Working infrastructure, auth, database, and a 'coming soon' landing page with waitlist capture.

| Task | Details | Est. Hours |
| --- | --- | --- |
| Monorepo setup | Next.js + FastAPI monorepo. Docker Compose for local dev (PostgreSQL, Redis, Meilisearch). GitHub Actions CI. | 8h |
| Clerk auth integration | Frontend: ClerkProvider + sign-in/up routes. Backend: JWT verification middleware. User webhook handler. | 4h |
| Database setup + migrations | Create all tables per schema. Alembic for migrations. pgvector extension. Seed with 100 test jobs. | 8h |
| Landing page | Marketing page: headline, problem/solution, waitlist email form. Resend integration for welcome email. | 8h |
| Stripe setup | Free/Pro/Premium products + prices. Webhook handler for subscription events. Billing portal. | 6h |
| Railway deployment | FastAPI + PostgreSQL + Redis on Railway. Vercel for Next.js. Environment variables, secrets management. | 4h |
| Phase 1 Total |  | 38h |

Phase 1 Gate

Waitlist live, auth working, database seeded, deployed to production. First 10 waitlist sign-ups.

## Phase 2 — Job Ingestion (Weeks 3–5)

Goal: Live job feed with 500K+ deduplicated listings from 15+ sources. Meilisearch-powered search with all smart filters working.

| Task | Details | Est. Hours |
| --- | --- | --- |
| TheirStack bulk integration | API integration for 300K+ website foundation layer. Normalize, embed, insert to DB. | 12h |
| Free API integrations | Adzuna, Himalayas (free JSON), Arbeitnow, USAJobs REST, RemoteOK JSON, The Muse. All return structured data. | 20h |
| Indeed affiliate setup | Apply for Publisher Program. Integrate affiliate API. Affiliate click tracking. | 8h |
| Remote board scrapers | Scrapy/Playwright for: We Work Remotely, Remote.co, Remotive, NoDesk, DailyRemote, Working Nomads, Jobspresso. | 24h |
| Tech/startup board scrapers | Wellfound (public API), Dice, Built In, Arc.dev, Y Combinator jobs. | 16h |
| Niche + government scrapers | USAJobs (API), GovernmentJobs, Health eCareers, eFinancialCareers, Snagajob, HigherEdJobs. | 14h |
| Deduplication engine | Fuzzy matching pipeline. Celery task. Test against known duplicates. | 20h |
| Meilisearch indexing | Index all jobs. Configure facets: job_type, remote, salary, experience_level, ghost. Real-time reindex on new ingest. | 10h |
| Job description embeddings | Batch embed all job descriptions. Store in pgvector. Nightly update job for new listings. | 8h |
| Ghost job detector | Simple rule-based v1: flag jobs > 30 days old with no refresh. ML model in Phase 4. | 6h |
| Phase 2 Total |  | 138h |

Phase 2 Gate

500K+ deduplicated jobs in feed. Search working with all smart filters. Dedup engine catching 90%+ of duplicates in test set.

## Phase 3 — AI Engine (Weeks 6–7)

Goal: Working resume tailoring end-to-end. User can upload resume, get match scores, and generate a tailored resume in under 30 seconds.

| Task | Details | Est. Hours |
| --- | --- | --- |
| Resume parser | Upload PDF/DOCX → Claude Haiku extracts structured profile_data → store in users table. | 12h |
| Profile embedding | Generate vector embedding of user profile. Store in profile_embedding. Recompute on profile change. | 6h |
| Job match scoring API | cosine similarity endpoint + Redis caching. Match score breakdown: matched keywords, missing keywords. | 10h |
| Resume tailoring engine | 4-stage pipeline (Haiku → Haiku → Sonnet → Haiku). Structured JSON output. Under 30s target. | 24h |
| PDF/DOCX generation | Convert resume JSON to PDF (WeasyPrint or Puppeteer) and DOCX (python-docx). ATS-safe formatting. | 16h |
| Cover letter generator | Sonnet prompt. Streaming response to frontend via SSE. | 8h |
| Usage metering | Count tailoring_count_this_cycle per user. Enforce tier limits at API level. | 4h |
| Phase 3 Total |  | 80h |

Phase 3 Gate

End-to-end test: upload real resume → see match scores → click 'Tailor Resume' → download PDF in < 30s. Achieves 80%+ keyword match on test JDs.

## Phase 4 — Frontend & Tracker (Weeks 8–9)

Goal: Full user-facing product. Job feed, job detail, resume builder, application tracker, user dashboard. Ready for first 200 beta users.

| Task | Details | Est. Hours |
| --- | --- | --- |
| Job feed UI | Infinite scroll, filter sidebar, MatchScoreRing badges, source platform tags, freshness indicator, ghost warning. | 20h |
| Job detail page | Full description, SkillGapPanel, 'Tailor Resume' CTA, source platform links. | 12h |
| Resume builder UI | ResumeEditor with side-by-side diff. Change reasons on hover. Download PDF/DOCX. Version history. | 20h |
| Application tracker | KanbanBoard. Drag-and-drop status updates. Follow-up date display. Notes field. | 16h |
| Onboarding flow | 6-step onboarding: signup → upload resume / answer questions → set preferences → see feed. | 12h |
| User dashboard | Stats: applications this week, top matched skills, callback rate tracker, AI usage meter. | 10h |
| Mobile responsive | Test all screens on iOS Safari + Android Chrome. PWA manifest. Add to Home Screen. | 8h |
| Phase 4 Total |  | 98h |

Phase 4 Gate

200 beta users complete full onboarding. < 5% of users abandon before seeing the feed. Resume tailoring completion rate > 70%. No P0 bugs.

## Phase 5 — Monetization, Polish & Launch (Weeks 10–12)

Goal: Public launch. All three tiers working. Email system live. Analytics tracking. Product Hunt ready.

| Task | Details | Est. Hours |
| --- | --- | --- |
| Stripe full integration | Free/Pro/Premium tiers with feature gating. Trial period (7 days Pro). Upgrade/downgrade flows. | 14h |
| Email system | Daily digest email (top matches). Follow-up reminders. Welcome sequence (Day 1, 3, 7). Interview reminder. | 12h |
| PostHog analytics | Event tracking: job viewed, resume tailored, application added, upgrade clicked. Conversion funnel. | 6h |
| Sentry error tracking | Frontend + backend. Alerts on error rate spike. Source maps for Next.js. | 4h |
| SEO landing page | Optimized title/meta/OG tags. Blog section with 5 launch articles. sitemap.xml. | 8h |
| Load testing | k6 load test: 1,000 concurrent users on job feed. 100 concurrent tailoring requests. Fix bottlenecks. | 8h |
| Security audit | Clerk JWT validation, API rate limiting, SQL injection, XSS, CSRF, Stripe webhook HMAC. | 6h |
| Product Hunt prep | Maker profile, product assets, hunter outreach, launch day social posts. | 6h |
| Phase 5 Total |  | 64h |

Phase 5 Gate (Launch)

All Stripe tiers tested. Email system sending. Analytics capturing full funnel. Load test passed. Product Hunt live. First 50 paying customers.

## Total Build Estimate

| Phase | Estimated Hours | Calendar Time (2 devs) |
| --- | --- | --- |
| Phase 1 — Foundation | 38h | Week 1-2 |
| Phase 2 — Job Ingestion | 138h | Week 3-5 |
| Phase 3 — AI Engine | 80h | Week 6-7 |
| Phase 4 — Frontend & Tracker | 98h | Week 8-9 |
| Phase 5 — Launch | 64h | Week 10-12 |
| TOTAL | 418 hours | 12 weeks |

SECTION 9 — SECURITY, PRIVACY & COMPLIANCE

# Security, Privacy & Compliance

## Data Security

- All API endpoints require Clerk JWT authentication. JWTs validated on every request, not just session-level.

- User resume data (profile_data, embeddings) is isolated by user_id at the database level with row-level security policies.

- Stripe webhook signature verification (HMAC-SHA256) on all payment events.

- R2 file URLs are signed with 1-hour expiry. Direct file URL enumeration is not possible.

- All database connections use SSL. Environment variables managed via Railway secrets (never in codebase).

## Privacy Compliance

- GDPR: Data export and deletion endpoints provided. User data deletion cascades across all tables.

- CCPA: Privacy policy covers data collection, use, and user rights. Email opt-out on all marketing emails.

- Resume data: User-provided data only. Never sold, never shared with employers without explicit user action.

- Analytics: PostHog configured for cookieless tracking where possible. IP masking enabled.

## Responsible AI

- The resume tailoring engine is constrained by system prompt to never fabricate experience, credentials, or skills.

- All AI-generated content displays a visible 'AI-generated — review before submitting' disclaimer.

- Keyword gap analysis explicitly shows the user what they're missing — the system never silently fills gaps.

- A/B testing of AI prompts logs which model version generated each resume for future audit and rollback.

SECTION 10 — POST-LAUNCH ROADMAP (MONTHS 4–12)

# Post-Launch Product Roadmap

## Quarter 2 (Months 4-6)

- Interview Prep AI — Company-specific question generators triggered on interview status.

- Salary Negotiation AI — Post-offer salary strategy based on real-time market data.

- Email digest improvements — Personalized daily briefing with top 5 matches, trend insights.

- Affiliate commission program — 30% recurring for career coaches and influencers.

## Quarter 3 (Months 7-9)

- Browser Extension v1 — Chrome/Firefox extension to tailor resumes from any job site, not just the 1stStep.ai feed.

- Network Referral Surfacing — Identify LinkedIn connections at target companies. One-click reach-out draft.

- Ghost Job ML model — Replace rule-based ghost detection with trained classifier (features: listing age, source_count trend, company layoff signals).

- Company Intelligence cards — Glassdoor rating, recent layoffs, growth signals, funding status on every job listing.

## Quarter 4 (Months 10-12) — Seed Round Milestones

- Peer Benchmarking — Anonymized cohort callback rate data. 'Top 20% of users with your background do this differently.'

- Application Success Analytics — Dashboard showing which resume changes led to callbacks. Personalized improvement suggestions.

- University / Bootcamp partnerships — White-label access for student career centers. B2B2C distribution.

- International expansion — UK, Canada, Australia. Integrate Adzuna international, Reed (UK), Seek (AU).

— End of Technical Spec —